# Implementation Plan: Pure Inventory System

Existing Stack: Vite + React 19 + Phosphor Icons

Database: 7 tables (V4 ERD — finalized)

Existing Components: Dashboard, Sidebar, Topbar, Filters, ReservationsTable, Pagination

# Decision Required: Backend Technology

Before writing a single line of code, the backend technology must be agreed upon. This decision affects every step below.

| Option | What it is | Pros | Cons |
| --- | --- | --- | --- |
| Supabase | Hosted PostgreSQL + auto-generated REST API + built-in auth | Fastest to ship. Free tier. No backend code needed for basic CRUD. Real PostgreSQL. | Less control over complex business logic (FIFO must be DB functions or client-side). |
| Node.js + Express + PostgreSQL | Custom backend API | Full control over FIFO logic, validation, error handling. Industry standard. | More code to write and maintain. Needs hosting. |
| Firebase (Firestore) | Google's NoSQL database | Easy setup, real-time sync, free tier. | NoSQL is a poor fit for relational data (7-table ERD with FKs). Not recommended. |

Recommendation: Supabase if speed is priority, Node + Express + PostgreSQL if learning backend engineering is the goal.

## Milestone 1: Project Setup & Database Creation

Goal: A running database with all 7 tables, relationships, and seed data.

☐  1.1  Agree on backend technology with supervisor

☐  1.2  Set up the database (create Supabase project or install PostgreSQL locally)

☐  1.3  Write the SQL CREATE TABLE script for all 7 tables in dependency order:
      1. CATEGORIES (no dependencies)
      2. LOCATIONS (no dependencies)
      3. SUPPLIERS (no dependencies)
      4. STAFF (no dependencies)
      5. ITEMS (depends on CATEGORIES)
      6. BATCHES (depends on ITEMS, LOCATIONS, SUPPLIERS)
      7. AUDIT_LOGS (depends on BATCHES, LOCATIONS, STAFF)

☐  1.4  Run the script and verify all tables exist with correct foreign key constraints

☐  1.5  Write a seed script that inserts realistic test data:
      - 4 categories, 5 locations, 3 suppliers, 5 staff
      - 15-20 items, 30+ batches (varying expiry dates), 50+ audit log entries

## Milestone 2: Core Backend Logic — The Transaction Engine

Goal: The three fundamental operations (Receive, Issue, Transfer) work correctly at the API/database level before touching any frontend code.

☐  2.1  Stock Receive Pipeline:
      Accept SKU, quantity, supplier, location, expiry date, unit cost → Create BATCH + AUDIT_LOG entry

☐  2.2  Stock Issue Pipeline (with FIFO):
      Query batches ordered by expiry_date ASC → Deduct from oldest first → Log each deduction to AUDIT_LOGS

☐  2.3  Stock Transfer Pipeline:
      Deduct from source batch → Create/update batch at destination → Log with from/to locations

☐  2.4  Current Stock Aggregation Query:
      SUM(quantity_available) grouped by SKU, joined with ITEMS to compare against reorder_threshold

☐  2.5  Test all 4 operations manually (Postman, Supabase dashboard, or script) before moving to frontend

## Milestone 3: Frontend — Install Router & Restructure Layout

Goal: The app supports multiple pages instead of being a single-page view.

☐  3.1  Install react-router-dom

☐  3.2  Create route structure:
      /  → Dashboard  |  /inventory → Grid  |  /stock → Stock In/Out
      /audit → Audit Logs  |  /suppliers → Directory  |  /settings → Settings

☐  3.3  Refactor Sidebar.jsx: Replace reservation nav items with inventory nav items, wire up NavLink components

☐  3.4  Create shared Layout.jsx wrapper (Sidebar + Topbar always visible, page content swaps via Outlet)

## Milestone 4: Frontend — Inventory Grid Page

Goal: The main table displays live inventory data pulled from the database.

☐  4.1  Rename/refactor ReservationsTable.jsx → InventoryTable.jsx

☐  4.2  Update columns: SKU, Item Name, Category, Location(s), Current Stock, UOM, Reorder Threshold, Storage Condition, Stock Status (pill badge)

☐  4.3  Connect to the database — fetch items + aggregated batch quantities

☐  4.4  Implement stock status pill logic:
      🟢 In Stock (above threshold)  |  🟡 Low Stock (at/below threshold)  |  🔴 Out of Stock (zero)

☐  4.5  Refactor Filters.jsx: Category dropdown, Stock Status filter, Location filter, Search by SKU/Name

☐  4.6  Refactor Pagination.jsx: Wire up to actual data count

## Milestone 5: Frontend — Stock In / Stock Out Page

Goal: Staff can receive new deliveries and issue goods through the UI.

☐  5.1  Build StockIn.jsx — form to receive stock (Select Item, Quantity, Supplier, Location, Expiry, Cost)

☐  5.2  Build StockOut.jsx — form to issue stock (Select Item, Quantity, Location, Notes). FIFO enforced automatically. Show which batches were drawn from.

☐  5.3  Build StockTransfer.jsx — form to move stock between locations (Select Batch, Quantity, From/To)

## Milestone 6: Frontend — Audit Logs Page

Goal: Full transaction history with filtering and export.

☐  6.1  Build AuditLogs.jsx — full-width data grid

☐  6.2  Columns: Timestamp, Action Type (badge), Item/SKU, Qty Changed (+/-), From Location, To Location, Staff, Notes

☐  6.3  Filters: Date Range picker, Action Type dropdown, Staff dropdown, Item search

☐  6.4  Add 'Export CSV' button for compliance/reporting

## Milestone 7: Frontend — Dashboard Summary Page

Goal: A high-level overview page with key metrics.

☐  7.1  Summary cards: Total Items, Total Stock Value, Items Low on Stock, Items Out of Stock, Batches Expiring within 7 days

☐  7.2  Add 'Recent Activity' feed (last 10 audit log entries)

## Milestone 8: Frontend — Low Stock Alert System

Goal: Proactive notifications when stock drops below threshold.

☐  8.1  Build ToastNotification.jsx — floating alert at top-right

☐  8.2  On page load, query for items where SUM(quantity_available) <= reorder_threshold

☐  8.3  Show toast: 'X items are below their reorder threshold'

☐  8.4  Add red badge counter on Topbar bell icon

☐  8.5  'View Items' button in toast → auto-filters Inventory Grid to show only low-stock items

## Milestone 9: Frontend — Suppliers & Settings Pages

Goal: Complete all remaining pages.

☐  9.1  Build Suppliers.jsx — simple CRUD table for viewing/adding/editing suppliers

☐  9.2  Build Settings.jsx — manage categories, locations, and staff accounts

## Milestone 10: Testing, Polish & Handover

Goal: A production-ready, bug-free system.

☐  10.1  Test every pipeline end-to-end (Receive → Grid updates → Issue → Audit Log → Transfer → Location change)

☐  10.2  Test edge cases: issue more than available, empty batch, expired batch warnings

☐  10.3  Responsive design pass — ensure UI works on tablets (warehouse staff often use tablets)

☐  10.4  Final CSS polish — animations, hover states, consistent spacing

☐  10.5  Clean up code: remove old Fillo reservation references, add code comments

☐  10.6  Write a brief README with setup instructions

# Milestone Dependency Summary

| Milestone | Delivers | Depends On |
| --- | --- | --- |
| 1. Database | All 7 tables + seed data | Technology decision |
| 2. Transaction Engine | Receive / Issue (FIFO) / Transfer | Milestone 1 |
| 3. Router & Layout | Multi-page app structure | — |
| 4. Inventory Grid | Main table with live data | Milestones 2 + 3 |
| 5. Stock In/Out | Core transaction UI | Milestones 2 + 3 |
| 6. Audit Logs | Full history view | Milestone 2 |
| 7. Dashboard | Summary metrics | Milestone 2 |
| 8. Alerts | Low stock notifications | Milestone 4 |
| 9. Suppliers/Settings | Supporting pages | Milestone 1 |
| 10. Polish | Production-ready | All above |