QuickBox

Arabic Localization Impact Analysis

How English/Arabic toggling affects every view, form,
table, and chart in the system

Financial & Inventory Management System

React + Vite • 51 Components • 25+ Data Tables • 40+ KPI Cards

August 2026

Executive Summary

────────────────────────────────────────────────────────────

This document is a component-by-component analysis of what happens to the QuickBox system when a user toggles from English to Arabic. Every finding references actual React components, CSS properties, and data displays currently in the codebase — not generic advice.

The analysis covers 51 React components across Inventory (16 views), Finance (26 views), and shared infrastructure (Sidebar, Topbar, Layout). It identifies 21 physical directional CSS properties in App.css that must be converted, 30+ forms with fields requiring bidi handling, and 25+ data tables whose headers and alignment must adapt.

Key Decision: Currency & Numerals The system mixes USD ($) in inventory views and JOD in finance views. When Arabic is active, all monetary displays must standardize on JOD with Western numerals (1, 2, 3) — not Eastern Arabic (١, ٢, ٣) — to stay consistent with Jordanian banking (JoPACC), WPS SIF payroll standards, and ISTD regulatory reporting.

1. Navigation & Sidebar

────────────────────────────────────────────────────────────

The Sidebar contains 17 navigation items across two sections (Inventory Control, Financial Management). It sits on the left side of the viewport. In Arabic mode, the entire sidebar must move to the right.

What breaks

| Element | Current CSS | What Happens in Arabic | Fix |
| --- | --- | --- | --- |
| Sidebar position | border-right: 1px solid | Border is on the wrong side | border-inline-end |
| Active indicator | border-left: 4px solid green box-shadow: inset 3px 0 0 | Green bar appears on wrong edge | border-inline-start inset -3px when rtl |
| Hover effect | transform: translateX(2px) | Slides the wrong direction | Invert for [dir=rtl] |
| Main content area | margin: 6px 6px 6px 0 border-top-left-radius | Margin and radius on wrong side | Logical margin + border-start-start-radius |
| All 17 nav labels | Hardcoded English strings | Need Arabic translations | Move to i18n JSON files |
| Logo "fillo" | Plain text | Brand identity must stay LTR | Wrap in dir="ltr" span |

Topbar

Search bar on the left, user profile on the right. The notification badge uses position: absolute; right: -4px — must become inset-inline-end. The user dropdown has margin-left: 6px and asymmetric padding that both need logical equivalents.

2. Forms & Data Entry

────────────────────────────────────────────────────────────

Over 30 forms exist across the system. The critical challenge is that some input types must remain LTR even when the rest of the UI is in Arabic.

Fields that must stay LTR

These fields contain structured data that breaks if text direction reverses:

| Field Type | Where It Appears | Why It Must Stay LTR |
| --- | --- | --- |
| SKU codes | InventoryTable, StockOpsView, ReportsView | Alphanumeric identifiers reverse incorrectly |
| Email addresses | SettingsView, RopAlertsView, PartyDirectoryView | user@domain.com becomes garbled |
| Phone numbers | SettingsView, PartyDirectoryView | International format (+971...) reverses |
| Reference numbers | PO-2026-001, WIRE-994820, CHK-884920, JV-2026-0412 | Sequential codes lose meaning |
| SHA-256 hashes | FinancialStatementsView audit trail | Cryptographic strings must not reverse |
| All number inputs | Amount (JOD), quantities, percentages across all forms | Digits entered in Western format |
| Date inputs | type="date" fields across all finance views | Browser-native, stays LTR |

Implementation Apply dir="ltr" explicitly to each of these input elements. This can be done globally with a CSS rule: input[type="email"], input[type="tel"], input[type="number"], input[type="date"] { direction: ltr; text-align: end; }

Major forms that need restructuring

StockOpsView — Create Transaction: Two-column split (gridTemplateColumns: '400px 1fr') with form on left, batch cart on right. Entire layout must mirror.

StockOpsView — SKU Search: Search icon at left:12px and clear button at right:12px must swap to inset-inline-start / inset-inline-end.

GeneralLedgerView — Post Manual JV: Dynamic split lines with Account, Cost Center, Description, Debit, Credit. Column order visually reverses.

AccountReconciliationView — Reconciliation: Dual-panel GL vs Bank comparison. Both panels must flip simultaneously.

InternalControlsView — New Authorization: Title, Amount (JOD), Type, Cost Center, Urgency, Justification. All labels translate; amounts stay LTR.

CashFlowManagementView — Cash Events & PDC: Two modals with JOD amounts, bank selects, dates. Labels translate; structured data stays LTR.

3. Financial Numbers, Currency & Dates

────────────────────────────────────────────────────────────

The currency problem

Right now, inventory views hardcode USD ($) while finance views mix USD and JOD. This inconsistency exists even in English mode. The localization effort is an opportunity to fix it.

| Module | Current Format | Arabic Mode Format |
| --- | --- | --- |
| Inventory (DashboardView, InventoryView, StockOpsView, ReportsView) | $1,250.00 (USD prefix) | 1,250.00 JOD (suffix) |
| Finance (AccountsPayable, GeneralLedger, CashFlow, etc.) | Mix of $36,890.00 and JOD 474,150.00 | 1,250.00 د.أ or JOD (standardize) |
| KPI metric cards (40+ across all views) | Hardcoded $ or JOD in JSX strings | Dynamic via t() function |

Western Numerals Only Although Arabic supports Eastern numerals (١, ٢, ٣), QuickBox is a financial system tied to JoPACC banking, WPS SIF payroll files, and ISTD tax reporting — all of which use Western numerals. Configure Intl.NumberFormat with numberingSystem: 'latn'.

Dates

Format: Arabic locale uses dd/MM/yyyy. Use Intl.DateTimeFormat('ar-JO').

Relative timestamps: "4 min ago", "1 hr ago" in DashboardView activity feed. Use Intl.RelativeTimeFormat('ar-JO').

Calendar system: Gregorian-only for MVP. Hijri calendar support can be added later if required.

4. Data Tables

────────────────────────────────────────────────────────────

25+ data tables across the system. Every table header must be translated, and alignment logic must flip.

Global CSS fixes

| Property | Current | Replacement |
| --- | --- | --- |
| Default alignment | table { text-align: left } | text-align: start |
| First cell padding | th:first-child { padding-left: 10px } | padding-inline-start: 10px |
| Last cell padding | th:last-child { padding-right: 10px } | padding-inline-end: 10px |
| Numeric columns | textAlign: 'right' (inline) | text-align: end |
| Action column | text-align: center !important | No change needed (center is neutral) |

Translation scale per table

| Component | Columns | Key Headers |
| --- | --- | --- |
| InventoryTable | 13 | SKU, Item Name, Category, Stock, Unit Cost, Total Value, Status, Supplier... |
| PurchaseOrdersView | 8 | PO Number, Supplier, Order Date, Total Amount, Status... |
| AuditLogsView | 6+3 nested | Transaction ID, Action, Staff, Batch Size + SKU, Item, Qty Changed |
| AccountReconciliationView | 9 | Workspace Ref, Bank Entity, Statement Ending, GL Book, Variance... |
| AccountsPayableView | 11 | Bill #, Vendor, PO Ref, Due Date, 3-Way Match, Balance, Status... |
| AccountsReceivableView | 11 | Invoice #, Customer, SO Ref, Gross Amount, Aging Bucket, Status... |
| GeneralLedgerView | 9+6 nested | Voucher #, Type, Memo, Debit, Credit + nested line items |
| FinancialStatementsView | 5 separate tables | Balance Sheet, Income Statement, Cash Flow, Trial Balance, Audit Trail |
| PayrollVatView | 8+6 | Employee, Dept, Gross, Deductions, Net, WPS Status + VAT log |
| BudgetingForecastingView | 8+7 nested | Cost Center, Annual Limit, YTD Budget, Variance, Utilization... |

5. Charts, KPI Cards & Visual Indicators

────────────────────────────────────────────────────────────

SVG line chart (DashboardView)

The 30-day trend chart computes x = (i / 29) * 460 + 20 to plot data left-to-right. Time flows left-to-right universally, so the axis direction should NOT flip. However, the chart title, category dropdown labels, and x-axis labels ("Jul 1", "Jul 7") must all translate to Arabic.

Donut chart (FinancialDashboardView)

Circular chart — direction-neutral. Only the category labels (Linens, F&B, Cleaning, etc.) next to it need to translate.

Progress bars

Stock level bars (DashboardView, RopAlertsView), budget utilization bars (BudgetingForecastingView) all fill left-to-right using width: X%. In RTL mode, CSS may auto-flip the fill direction. Since these represent 'fullness' (like a battery), the team should decide whether they always fill left-to-right or follow text direction.

KPI cards

40+ metric cards across the system. Each card has a label, a large number, and a subtitle. All text must translate. Number formatting must use the standardized Western numeral + JOD approach. The card grid layouts (.metric-grid-4) use flexbox and should auto-flip, but any physical margins inside the cards must be converted to logical properties.

Icon mirroring

Icons that MUST flip: CaretRight (Pagination), ArrowRight (StockOpsView "Process Batch") — these represent directional flow and must flip via transform: scaleX(-1) when dir=rtl.

Icons that stay: ArrowDown/ArrowUp (receive/issue indicators), CaretDown/CaretUp (accordion toggles) — vertical, direction-neutral.

Icons that MUST NOT flip: CheckCircle, ShieldCheck, LockKey, DownloadSimple, Printer, ChartPieSlice — universal symbols, never flip.

6. Arabic Font Strategy

────────────────────────────────────────────────────────────

The system uses Calibri / system fonts. Arabic text renders poorly in these. We need a purpose-built Arabic webfont loaded only when Arabic is active.

Recommended: Cairo or IBM Plex Sans Arabic Both are free Google Fonts with excellent Arabic glyph coverage and clean rendering at small sizes (critical for dense data tables). Cairo is lighter; IBM Plex Sans Arabic aligns better with Latin characters for mixed content. Load conditionally: inject a dynamic <link> tag only when i18n.language === 'ar'. English-only users pay zero bundle cost. CSS: html[dir='rtl'] { --font-family: 'Cairo', sans-serif; }

7. Text Overflow & UI Durability

────────────────────────────────────────────────────────────

Arabic translations vary in length from English. These fixed-width areas are at risk:

| Component | Constraint | Risk | Solution |
| --- | --- | --- | --- |
| Sidebar nav labels | ~220px fixed width | Long Arabic labels overflow | text-overflow: ellipsis + title tooltip |
| Tab labels | Horizontal flex, fixed padding | Text may wrap or overflow | flex-shrink + ellipsis, remove min-width |
| KPI card labels | .metric-grid-4 fixed cards | Labels wrap awkwardly | Use min-width instead of fixed width |
| Button text | "Process Batch (12 Items)" | Arabic equivalent is longer | Padding-based sizing, allow wrap on mobile |
| Modal titles | "Post Reconciliation Adjustment Voucher" | Could overflow modal header | text-overflow: ellipsis or allow wrapping |
| Status badges | "RECONCILED", "3-Way Matched" | Arabic text varies in length | inline-flex with padding, not fixed width |
| Table headers | Width set by content | Arabic headers widen, compress data | Set min-width on data columns |

8. Complete CSS Directional Audit

────────────────────────────────────────────────────────────

Every physical directional property in App.css that must be converted:

| Selector | Current | Logical Replacement |
| --- | --- | --- |
| .sidebar | border-right: 1px solid | border-inline-end |
| .nav-item-top.active | border-left: 4px solid | border-inline-start |
| .alert-card.urgency-critical | border-left: 4px solid #ef4444 | border-inline-start |
| .alert-card.urgency-warning | border-left: 4px solid #f59e0b | border-inline-start |
| .floating-toast-card | border-left: 4px solid | border-inline-start |
| .main-content | border-top-left-radius border-bottom-left-radius | border-start-start-radius border-end-start-radius |
| .main-content | margin: 6px 6px 6px 0 | margin-inline-start: 0 |
| .user-dropdown | margin-left: 6px | margin-inline-start: 6px |
| checkbox inputs | margin-right: 8px | margin-inline-end: 8px |
| th:first-child | padding-left: 10px | padding-inline-start |
| th:last-child | padding-right: 10px | padding-inline-end |
| table | text-align: left | text-align: start |
| .menu-action-btn | text-align: left | text-align: start |
| .icon-btn .badge | right: 6px | inset-inline-end: 6px |
| .toast-container | right: 20px | inset-inline-end: 20px |
| .pulse-badge | right: -4px | inset-inline-end: -4px |
| .floating-toast-overlay | right: 24px | inset-inline-end: 24px |
| @keyframes slideInLeft | translateX(-12px) | [dir=rtl] translateX(12px) |
| .nav-item:hover | translateX(2px) | [dir=rtl] translateX(-2px) |
| .nav-item.active | box-shadow: inset 3px 0 0 | [dir=rtl] inset -3px 0 0 |
| @keyframes toast-slide-in | translateX(100%) | [dir=rtl] translateX(-100%) |

9. Testing & Verification Strategy

────────────────────────────────────────────────────────────

Five phases to verify RTL without requiring a native Arabic speaker at every step:

Phase 1: Automated CSS Lint

Run stylelint with the no-physical-properties plugin against App.css. This catches any remaining physical directional properties automatically in CI/CD, preventing regressions.

Phase 2: Browser DevTools Forced RTL

In Chrome DevTools, set dir="rtl" on the <html> element with the English site loaded. This immediately exposes every hardcoded LTR margin, padding, and position — no Arabic text needed. Capture screenshots of each view.

Phase 3: Pseudo-Localization

Before real translations are ready, load pseudo-locale strings that are ~40% longer than English (e.g., "Äççöüñţ Řéçöñçïĺïäţïöñ"). This stress-tests text overflow before any translation work begins.

Phase 4: Visual Regression Testing

Use Playwright or Cypress to capture screenshots of every view in both LTR and RTL modes. Compare diffs automatically. Any unexpected pixel shift indicates a directional CSS issue.

Phase 5: Native Speaker Review

Final staging review by a native Arabic speaker. Focus on: contextual accuracy, bidi correctness in mixed content (e.g., "Invoice INV-2026-001 for JOD 1,250.00"), and whether truncated text is still understandable.